Team Members:

RundongShen

Nick

Huang

Nora

Celine

Project Schedule:

April 2, Afternoon Meeting:

Agenda: Discussion and selection of datasets to be used for the project.

Outcome: Division of tasks for data cleaning process.

Data Cleaning Tasks (Due by April 7):

Numerical Columns Handling: RundongShen, Nick, Huang

Categorical Columns Handling: Nora, Celine

April 7, Progress Sharing Meeting:

Agenda: Each team member shares the outcomes of their individual tasks.

Preparation: Ensure all data cleaning is completed before the meeting.

April 8, Document Compilation:

Task: Combine individual contributions into a single team document.

Outcome: Preparation for the next phase of the project. Division of tasks for the rest of stage one. (Due by April 12):

Problem Overview and Dataset Description:

Responsible: RundongShen

Further Data Refinement and Documentation:

Responsible: Celine

Exploratory Data Analysis (EDA) - Heatmap (to show correlation):

Responsible: Nick

Project Plan Development:

Responsible: Nora and Celine

April 12, Final Deadline Meeting:

Task: Complete all assigned parts and finalize the project documentation. Each team member shares the outcomes of their individual tasks.

Goal: Ensure all sections are integrated and the final document is ready for submission.